BUFF Mobile App

Session Summary — April 12, 2026

React Native Expo | Supabase | Claude Code

# 1. Project Overview

BUFF is a gamified routine/habit app for ADHD kids ages 6–15. Parents set up tasks and rewards; children complete missions and earn BUFFs (points). Currently migrating from Lovable (React/Vite/PWA) to React Native (Expo).

| Project path | C:\Users\adiel\buff-mobile |
| --- | --- |
| New Supabase URL | https://gfrongfnyigxsexuofrg.supabase.co |
| Old Supabase (Lovable) | iyejaxnugjgjeceqdcky.supabase.co |
| Lovable project ID | 8f97c2fc-1e60-461f-a5fb-10fd75cc1d36 |
| Target market | USA, UK, Israel |
| Age range | 6–15 (teen mode 15–18) |
| Platform | Android first (iOS later) |
| RevenueCat deadline | May 1, 2026 🔥 |

# 2. Current Status (as of session end)

| Feature | Status |
| --- | --- |
| App runs on Android emulator (Pixel 7) | ✅ Working |
| App runs on physical phone (S24) | ✅ Working via Expo Go |
| Auth — email/password | ✅ Connected to new Supabase |
| Auth — Google OAuth | ⏳ Blocked — needs Development Build APK |
| Hebrew/English i18n + RTL | ✅ Working |
| Dark gamer theme on login | ✅ Working |
| Language toggle (EN/עב) on login | ✅ Working |
| Unified onboarding flow | ✅ Built & committed (first commit) |
| Tasks tab — real data | ✅ Ami & Itai with real tasks |
| Rewards tab — real data | ✅ Working |
| Dashboard — children list | ❌ Shows empty despite data existing |
| Forgot password flow | ✅ Built |
| Supabase migration | ✅ New project under adi.elgarat@gmail.com |
| Data migration (185 families) | ✅ Imported via 7-part SQL |
| auth.users migration | ❌ Not possible — users must reset password |
| RevenueCat | ❌ Not started — DEADLINE MAY 1 |
| FCM push notifications | ❌ Not started |
| Android Emulator (Pixel 7 API 34) | ✅ Working |
| isProUser → removed from features | ✅ All features open to all users |

# 3. Supabase Setup

## New Project

Project: buff-production | Region: US East (N. Virginia)

URL: https://gfrongfnyigxsexuofrg.supabase.co

Anon key stored in: C:\Users\adiel\buff-mobile\.env

## Permissions Fix (run if 42501 error appears)

GRANT USAGE ON SCHEMA public TO anon, authenticated;

GRANT ALL ON ALL TABLES IN SCHEMA public TO anon, authenticated;

GRANT ALL ON ALL SEQUENCES IN SCHEMA public TO anon, authenticated;

## Data Migrated

- 185 families

- 271 profiles

- 936 tasks

- 1,030 store_rewards

- 1,372 daily_progress

- 128 timetables

- user_roles, lesson_progress, notifications, etc.

auth.users: NOT migrated (Lovable doesn't allow export). Users must reset password on first login via Forgot Password flow.

# 4. Business Model (Decided)

| Tier | What's Included | Price |
| --- | --- | --- |
| Free | 1 child, unlimited tasks, ALL features | Free forever |
| Family | Unlimited children + tasks, 14-day trial | $9/month |

- Paywall triggers ONLY when adding 2nd child

- ALL features available to ALL users — buddy, skins, animations, virtual pet

- isProUser removed from feature gates — replaced by isSubscribed

- is_lifetime_access bypass preserved

- Grace period: active until May 1, 2026 (isGracePeriod)

- No credit card required for trial

- RevenueCat integration: DEADLINE MAY 1, 2026

# 5. Onboarding — Unified Flow (Decided & Built)

One flow replaces all previous flows (QuickStart, FullDiscovery, AddChild). Light parent theme throughout.

## Flow Overview

| Step | Screen | Details |
| --- | --- | --- |
| Step 1 | Who are we setting up? |
|  | Child Profile | • Name* ¦ Age group* (6-8/9-11/12-14/15-18) • Gender optional (pronouns only) • Birthday optional (native date picker) |
| Step 2 | Main goal |
|  | What's your main goal for [name]? | Single select. Tap AUTO-ADVANCES. Age-filtered options. |
| Step 3 | Challenges |
|  | Where does [name] struggle? | Section A: Main challenge (single select, required) Section B: Any other areas? (multi-select, optional) Section B hides Section A selection. ScrollView. |
| Step 4 | Motivators |
|  | What motivates [name]? | Single select. Tap AUTO-ADVANCES. Gaming/Sports/Creative/Social/Privileges. |
| Loading | Building plan... |
| Step 5 | First mission |
| Step 6 | First reward |
| Step 7 | Connect child? |
|  | Does [name] have a phone? | • Yes — invite now → native share sheet (WhatsApp etc.) • Yes — I'll do it later → push notification after 24h • No — show them on my device → View as Child tip |
| Final | [name] is all set! 🎉 |
|  | Complete | Family code card + 'Your role as Coach' → Go to Dashboard Dashboard shows child tasks immediately. No summary screen. |

## Age-Based Goals & Challenges

| Age | Options |
| --- | --- |
| 6–8 | ☀️ Calm mornings ¦ 📚 Homework & focus ¦ 🎒 Getting ready & out the door ¦ 📵 Less screen time ¦ 💪 Building confidence |
| 9–11 | ☀️ Morning routine ¦ 📚 Homework & school focus ¦ 🎒 Organisation & memory ¦ 📵 Balancing screens & activities ¦ 💪 Confidence & friendships |
| 12–14 | 📚 Homework & focus ¦ 🎒 Organisation & memory ¦ 📵 Screen time & phone limits ¦ ⏰ Time management ¦ 💪 Independence & motivation |
| 15–18 | 📚 Academic performance ¦ 🧠 Planning & organisation ¦ 📵 Social media & phone use ¦ ⏰ Self-management ¦ 🌱 Life independence |

## Pending Fixes in Onboarding (4 open bugs)

- Fix 1: Date picker — replace text input with native @react-native-community/datetimepicker

- Fix 2: Rename 'Homework & grades' → 'Homework & focus' everywhere in onboardingData.ts

- Fix 3: Step 3 Section B missing — multi-select additional challenges not rendered

- Fix 4: Step 3 not scrollable — wrap in ScrollView so options aren't cut off

# 6. Technical Environment

## Running the App

cd C:\Users\adiel\buff-mobile

set EXPO_PACKAGER_PROXY_URL=http://192.168.68.104:8081

npx expo start --clear

Then press 's' to switch to Expo Go mode, then 'a' to open on Android emulator.

## Android Emulator

- Pixel 7, API 34 (Android 14 UpsideDownCake), x86_64

- IP for emulator: 10.0.2.2 (points to localhost)

- Physical device IP: 192.168.68.104

## Key Config Files

| .env | C:\Users\adiel\buff-mobile\.env — Supabase URL + anon key |
| --- | --- |
| app.json | newArchEnabled: false (required for Expo Go) |
| metro.config.js | NativeWind removed (ESM errors on Windows) |
| babel.config.js | presets: ['babel-preset-expo'] only |
| Node version | Node 20 via nvm (Node 24 breaks Expo) |
| Supabase client | src/integrations/supabase/client.ts |
| i18n files | src/i18n/en.json + he.json |
| Git | First commit: 71 files, 19,930 lines — unified onboarding |

# 7. Known Bugs & Issues

| Priority | Bug | Notes |
| --- | --- | --- |
| 🔴 Critical | Dashboard shows 'No children' despite Ami & Itai existing | Query uses wrong field. Tasks tab uses assigned_to correctly. Dashboard needs same fix. |
| 🔴 Critical | Onboarding Step 3 Section B missing (multi-select challenges) | Fix in UStep3_Challenges.tsx |
| 🟡 High | Birthday field uses text input instead of native date picker | Use @react-native-community/datetimepicker |
| 🟡 High | Step 3 not scrollable — options cut off at bottom | Wrap in ScrollView |
| 🟡 High | 'Homework & grades' text — should be 'Homework & focus' | Fix in onboardingData.ts |
| 🟡 High | Google OAuth blocked | Needs Development Build APK + buff:// redirect URL in Supabase |
| 🟢 Low | expo-notifications not installed (24h reminder stub) | Run: npx expo install expo-notifications |

# 8. Next Steps (Priority Order)

| # | Task | Notes |
| --- | --- | --- |
| 1 | Fix 4 onboarding bugs | Date picker, 'Homework & focus', Section B, ScrollView |
| 2 | Fix Dashboard children query | Copy query logic from Tasks tab (which works) |
| 3 🔥 | RevenueCat integration | DEADLINE MAY 1, 2026. Paywall on 2nd child add. |
| 4 | Development Build APK | Required for Google OAuth + production testing |
| 5 | FCM push notifications | Firebase Cloud Messaging — needs Development Build first |
| 6 | Auto-pause (3-day inactivity) | Key retention feature from survey analysis |

# 9. What Works Well (Keep)

- 'Your role as Coach' card in onboarding final screen — great UX

- Quick picks for first mission — great onboarding UX

- Dopamine Bridge + Safe Harbor tip cards — great educational content

- Family code sharing — clean

- Tasks tab with Ami & Itai — real data, phases, completion working

- Language toggle (EN/עב) — subtle, non-intrusive

- Dark gamer theme on login — intentional, keep

- Light parent theme on onboarding & dashboard — correct separation

# 10. Context for Next Claude Code Session

Paste this at the start of a new Claude Code session:

BUFF mobile app — React Native Expo

Project: C:\Users\adiel\buff-mobile

Supabase: https://gfrongfnyigxsexuofrg.supabase.co

Last commit: 'feat: unified onboarding flow' (71 files, 19,930 lines)

IMMEDIATE: Fix 4 onboarding bugs in src/screens/onboarding/unified/:

1. Date picker in UStep1_ChildProfile.tsx

2. 'Homework & grades' -> 'Homework & focus' in onboardingData.ts

3. Step 3 Section B missing (multi-select challenges) in UStep3_Challenges.tsx

4. Wrap Step 3 in ScrollView

NEXT AFTER BUGS: RevenueCat (DEADLINE MAY 1 2026)

— End of Session Summary —